CAcert and the Audit

---
1. To get CAcert Root Certificates into the
    Browsers => Audit required
This requires:
policies
practices,
review of business
review of systems
against those policies and practices.

---
2. CAcert's two business areas:
Assurance
Systems

---
a. Assurance
Assurance Policy now is in full POLICY status
It is binding to all Assurers
The process of Assurance can be reviewed.

---
a.i Auditor on ATE Tour
Assurers shall assure the Auditor
Evidence of Assurance being conducted
  according to the policy.
Auditor verifies quality of assurance
Increased quality of assurance

---
a.ii In the absence of the Auditor
A Senior and Experienced Assurer should stand
 in his stead and be assured by each Assurer.
If already assured, then she should instead
 oversite the assurance of another person
Make a statement that the assurances
 were conducted to Assurance Policy
"Secondary evidence" in the audit process

---
a.iii The review of assurances
gathering of evidence
is planned to be completed 16th May Munich.

---
b. Systems
Review of the systems was delayed
 by lack of a secure hosting service.
The systems were moved 1st October, 2008
from Vienna
to the secure data center
 at BIT company in Ede, NL.

---
b. Systems (cont.)
A new team of systems administrators
Approval of the Security Policy to DRAFT mode
Binding to the systems admins and the
 Access Engineers
Its now possible to review the systems
 against the policy.

---
     b.i On-Site Inspection
1st visit on 4, 5, 6th May, 2009
probably 1st of 3 visits.

---
     b.ii We still lack the CPS
        which is nearly ready.

---
b.iii Review of the software
Conducted at the Innsbruck software camp
  Week 20th April
Serious difficulties in forming a
 conclusion over the software
More on that later